DEVELOPMENT PROGRESS LOG

ClinicSense AI

A running record of what has been built, day by day

Companion document to: ClinicSense AI Solution Proposal & MVP Build Guide

Maintained by: CornerStone Systems — Development Team

Log started: July 17, 2026

# Purpose Of This Log

This document is a running, append-only log of daily engineering progress on ClinicSense AI. Each entry records what was built, why, how it was tested, what broke and how it was fixed, and what the current state hands off to the next session — so anyone (including a future version of the team) can pick up the project without re-deriving context from chat history or code alone.

New entries are appended at the end of this document each time progress is reported. Entries are not edited retroactively except to correct factual errors.

DAY 1 — July 17, 2026 Foundation Phase: Authentication, RBAC, and Audit Logging

## Objective

Establish the security and control-plane baseline required before any semantic AI, connector, or reporting work begins, per the build guide's Phase 0–1 gate: working login, working RBAC, a working protected route, an audit log table, and a recorded login event.

## What Was Completed

Environment & structure

- Set up local dev environment (Python 3.11+, Node 20+, Docker, Docker Compose, Git) with infrastructure services (PostgreSQL, MongoDB) running via Docker Compose.

- Created the monorepo layout (backend / frontend / infra / docs), with backend subfolders mapped to architecture layers: core, db, audit, routers.

Database & RBAC schema

- Created the control-plane relational tables: roles, categories, modules, role_permissions, and users.

- Seeded minimum viable RBAC data: one admin role, one Billing category, one Billing module, and one admin user with a securely hashed password.

Authentication

- Added typed request/response schemas for login (email/password request, bearer token response).

- Built POST /auth/login: verifies credentials against the database, issues a short-lived JWT (containing subject email and role id), and returns it in a bearer-compatible response.

- Implemented password hashing and verification directly with the bcrypt package (see Issues below for why this changed from the originally planned library).

Authorization (RBAC)

- Built a shared get_current_user() dependency that reads the bearer token, decodes the JWT, and resolves the calling user from the database — used by every protected route so auth logic isn't duplicated.

- Built a shared require_module() RBAC dependency as the single choke point for module-level permission checks, per the build guide's requirement that this gate sit in front of every connector/AI call.

- Added a protected test route, GET /protected/billing, that only succeeds if the caller has Billing module access — used purely as an RBAC checkpoint before real feature routes exist.

- Registered the health, auth, and protected routers in the FastAPI entrypoint so the whole flow is testable via Swagger UI without a frontend.

Audit logging

- Created the audit_log table (event id, user id, event type, category, module, JSON detail, timestamp).

- Added a dedicated SQLAlchemy model for audit_log, kept separate so it can be reused for login, query, export, email, and permission-change events later.

- Added a shared audit writer helper as the single insertion point for audit rows, so later feature code doesn't invent its own logging pattern.

- Wired the login route to write a 'login' audit event (with user id and detail JSON) on every successful login.

## Issues Encountered & Resolutions

| Issue | Resolution |
| --- | --- |
| Passlib + bcrypt compatibility error in local environment during password hashing setup | Switched to calling the bcrypt package directly for hashing and verification; JWT issuance was unaffected. Passwords are still fully hashed, never stored in plaintext — requirement still satisfied. |
| First call to GET /protected/billing returned 401 Not authenticated | Expected — no bearer token had been attached. Resolved by authorizing Swagger with the JWT from login and retrying with an Authorization: Bearer <token> header. Confirmed the route-protection layer itself was working. |
| Second call returned 403 Not authorized for this module | Confirmed auth/token flow was now correct and the failure was isolated to permissions, not login. Inspected roles, categories, modules, role_permissions, and the admin user's role in Postgres directly. |
| Root cause found: role_permissions table was empty | No row linked the admin role to the Billing module, despite all four entities existing correctly. Inserted the missing role_permissions row linking admin → Billing. Protected route then returned a successful response. |

## Key Files Created / Updated

| File | Responsibility |
| --- | --- |
| backend/app/main.py | Registers health, auth, and protected routers |
| backend/app/routers/schemas.py | Login request / token response schemas |
| backend/app/routers/auth.py | Login route, credential check, JWT issuance, login audit write |
| backend/app/core/security.py | bcrypt password hashing/verification, JWT creation |
| backend/app/core/deps.py | get_current_user() shared auth dependency |
| backend/app/core/rbac.py | require_module() shared RBAC dependency |
| backend/app/routers/protected.py | GET /protected/billing RBAC test route |
| backend/app/db/audit_model.py | SQLAlchemy model for audit_log |
| backend/app/audit/writer.py | Shared helper to write audit rows consistently |

## SQL Executed

Core RBAC and user tables:

CREATE TABLE roles (id UUID PRIMARY KEY DEFAULT gen_random_uuid(), name TEXT UNIQUE); CREATE TABLE categories (id UUID PRIMARY KEY DEFAULT gen_random_uuid(), name TEXT UNIQUE); CREATE TABLE modules (id UUID PRIMARY KEY DEFAULT gen_random_uuid(), category_id UUID REFERENCES categories(id), name TEXT); CREATE TABLE role_permissions ( role_id UUID REFERENCES roles(id), module_id UUID REFERENCES modules(id), PRIMARY KEY (role_id, module_id)); CREATE TABLE users ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), email TEXT UNIQUE NOT NULL, password_hash TEXT NOT NULL, role_id UUID REFERENCES roles(id), created_at TIMESTAMPTZ DEFAULT now());

Audit table:

CREATE TABLE audit_log ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id), event_type TEXT NOT NULL, category TEXT, module TEXT, detail JSONB, created_at TIMESTAMPTZ DEFAULT now());

Permission fix that unblocked the protected route:

INSERT INTO role_permissions (role_id, module_id) VALUES ( '80859148-1326-466b-95b6-b8a2f6aa0fc3', -- admin role '11528790-cf04-4b1a-8d7e-2901cabd5fc3' -- Billing module );

## Testing Performed

- Login: called via Swagger UI with the seeded admin credentials — returned a valid access token, confirming DB lookup, password verification, and JWT issuance all work.

- Protected route: tested in three states — no token (401), token but no permission row (403), token with permission row inserted (success) — which independently proved both the authentication layer and the RBAC layer.

- Audit logging: triggered a login after enabling audit writes and confirmed a new 'login' row appears in audit_log via a descending-timestamp query.

## Day 1 Status

Foundation phase checkpoints achieved: ✓ Login works end-to-end (credential check → JWT issuance) ✓ RBAC works end-to-end (role → module permission → protected route) ✓ Protected test route (GET /protected/billing) enforces permissions correctly ✓ audit_log table exists and is reachable via a dedicated model + writer helper ✓ Successful logins are recorded in the audit trail

## Next Steps (carried into Day 2)

- Verify current state fresh: run the backend, log in, call the protected Billing route, confirm a login row in audit_log — before adding anything new.

- Begin Phase 2 — Semantic Metadata Layer: dataset registry table, business glossary table, and pgvector embedding support, per the build guide's next dependency for AI-driven dataset selection.